Urban Mobility Advisory Group

PEDESTRIAN AND CYCLING

ADVISORY GROUP

**URBAN MOBILITY ADVISORY GROUP (UMAG)**

**Monday 28 May at 6.00pm**

**Venue: Function Room**

**City of Vincent Administration and Civic Centre**

**A G E N D A**

**Attendees:**

City of Vincent Elected Members:

Cr. Jonathan Hallett (*Chairperson*), Mayor Emma Cole, Cr. Alex Castle

Community Representatives:

Adam Wilmott, Courtney Weber, Greg Koroveshi, Holly Taylor, Laura Donovan, Parwez Jahmeerbacus, Regina Foley, Sam Laybutt, Scott Gibbings, Scott Smith, Philip Taylor (*Westcycle*), Katherine Celenza (*Roadwise Road Safety Advisor*)

City of Vincent Officers:

Andrew Murphy (Director Engineering), Craig Wilson (Manager Asset & Design), Francois Sauzier (Active Transport Officer)

**\* \* \* \* \* \* \* \* \* \* \* \* \* \* \* \* \* \* \* \* \* \* \* \* \* \* \* \***

1. **Welcome / Declaration of Opening / Apologies**

**2. Confirmation of Previous Minutes**

**3. Business**

3.1 40 KMH Speed Zone Trial (30mins)

3.2 Brisbane St/William St Two Way Conversion (15mins)

3.3 Update on Previous Agenda Items

3.4 Westcycle Update (15mins)

3.5 WALGA/Road Safety Report (10mins

**4. General Business**

**5. Close / Next Meeting**

**Update Information**

**3.1 Banks Reserve Masterplan**

Final Community Meeting held 17 May. Consultants will be presenting drafts to Council at the 5 June 2018 Workshop.

**3.2 Update on Previous Agenda Items**

3.2.1 **Works Program Progress**

Bike Boulevard Phase Two:

* Re-kerbing and new pedestrian path connection works have been completed on all legs (excl Richmond St – ATCO gas) and three intersection plateaus completed in Aranmore Catholic College section. Major asphalting works due June 11-29.

3.2.2 **Brisbane St/William St Two way conversion**

Marketing/Information Plan to be presented at a forthcoming Council Meeting.